|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Design Term Project Meeting Minutes | | | | | | |
| Date | 2017/10/02 | | | | | |
| Time | 19:00~21:00 | | | | | |
| Location | 德田440 | | | | | |
| Facilitator | 張育瑄 | | | | | |
| Recorded by | 方珮雯 | | | | | |
| Objective | Modify Open Source to review | | | | | |
| Participants | | | | | | |
| Name | E-mail | | Role | | Presence or not | |
| 王瀚磊 | u10116032@gmail.com | | Master Student | | Y | |
| 張育瑄 | yhchang@eda.ee.ntu.edu.tw | | Master Student | | Y | |
| 蔡佳昱 | Lisyaoran51@hotmail.com | | Master Student | | Y | |
| 林凡煒 | kartd0094775@gmail.com | | Master Student | | Y | |
| 王本奕 | s89162504@gmail.com | | Master Student | | Y | |
| 張嘉豪 | liebe821227@gmail.com | | Master Student | | Y | |
| 方珮雯 | judyazby520@gmail.com | | Master Student | | Y | |
|  |  | |  | |  | |
|  |  | |  | |  | |
| Meeting Agendas | | | | | | |
| * 介紹各自找到的 Open Source * 討論功能、調查程式碼行數 * 選擇 Open Source | | | | | | |
| Issues | | | | | | |
| * 介紹各自找到的 Open Source Project   + spring   + teammates   + apache roller   + guava   + hadoop   + jarbref   + ExoPlayer   + jdownloader   + error-prone * 篩選Team project 要追蹤的 Open Source   + guava:     - 有完整的framework     - 程式碼行數較多     - 需要的背景知識較多   + teammates:     - 需求明確     - GPL-2.0 license 並不理想 * 結論   + guava、teammates都研究一下   + guava 投影片以 official documents 劃分區塊分工 | | | | | | |
| Action Items | | | | | | |
| No. | Action Items | Responsibility | Deadline | Status | | Remark |
|  | Stepmania ppt | 蔡佳昱 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | OpenStack ppt | 林凡煒 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Telegram ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | OpenCV ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Boost ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | Atom ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | VS code ppt | 方珮雯 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | Notepad++ ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | ricohchat ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | 整合投影片 | 方珮雯 | 9/27  24:00 | **Closed**  **9/27** | |  |
|  | guava: - Graphs - math - range | 蔡佳昱 | 10/4  12:00 | **Closed**  **10/3** | |  |
|  | guava:  - Cache - Event bus - primitive | 林凡煒 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - Util  - concurrency | 王瀚磊 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - String  - hashing | 張嘉豪 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - collections | 張育瑄 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | Teammates | 王本奕 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - license  - Io  - Reflection  - networking | 方珮雯 | 10/4  18:00 | **Closed**  **10/4** | |  |
|  | guava:  - 簡介  - 整合投影片 | 方珮雯 | 10/4  24:00 | **Closed**  **10/4** | |  |