|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Design Term Project Meeting Minutes | | | | | | |
| Date | 2017/10/10 | | | | | |
| Time | 18:30~21:00 | | | | | |
| Location | 德田 546 | | | | | |
| Facilitator | 林凡煒 | | | | | |
| Recorded by | 張育瑄 | | | | | |
| Objective | Make WBS | | | | | |
| Participants | | | | | | |
| Name | E-mail | | Role | | Presence or not | |
| 王瀚磊 | u10116032@gmail.com | | Team Leader | | Y | |
| 張育瑄 | yhchang@eda.ee.ntu.edu.tw | | Team Member | | Y | |
| 蔡佳昱 | Lisyaoran51@hotmail.com | | Team Member | | Y | |
| 林凡煒 | kartd0094775@gmail.com | | Team Member | | Y | |
| 王本奕 | s89162504@gmail.com | | Team Member | | Y | |
| 張嘉豪 | liebe821227@gmail.com | | Team Member | | Y | |
| 方珮雯 | judyazby520@gmail.com | | Team Member | | Y | |
|  |  | |  | |  | |
|  |  | |  | |  | |
| Meeting Agendas | | | | | | |
| * 討論 WBS * trace code 分工   + Collections (LOC: 38881): 張育瑄, 張嘉豪, 方珮雯   + Graphs (LOC: 3288) + Concurrency (LOC: 8655) + Networking (LOC: 1600) + I/O (LOC: 4654) + Hashing (LOC: 3383): 王本奕, 王瀚磊   + Caches (LOC: 5330) + Base (LOC: 5850) + Primitives (LOC: 4767) + Escape (LOC: 587) + EventBus(LOC: 551) + Math (LOC: 2958) + Reflection (LOC: 2882) + Annotation (LOC: 49): 林凡煒, 蔡佳昱 | | | | | | |
| Issues | | | | | | |
| * System architecture 該如何 breakdown * 對 Sequence diagram 不甚理解 | | | | | | |
| Action Items | | | | | | |
| No. | Action Items | Responsibility | Deadline | Status | | Remark |
|  | Stepmania ppt | 蔡佳昱 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | OpenStack ppt | 林凡煒 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Telegram ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | OpenCV ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Boost ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | Atom ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | VS code ppt | 方珮雯 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | Notepad++ ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | ricohchat ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | 整合投影片 | 方珮雯 | 9/27  24:00 | **Closed**  **9/27** | |  |
|  | guava: - Graphs - math - range | 蔡佳昱 | 10/4  12:00 | **Closed**  **10/3** | |  |
|  | guava:  - Cache - Event bus - primitive | 林凡煒 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - Util  - concurrency | 王瀚磊 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - String  - hashing | 張嘉豪 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - collections | 張育瑄 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | Teammates | 王本奕 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - license  - Io  - Reflection  - networking | 方珮雯 | 10/4  18:00 | **Closed**  **10/4** | |  |
|  | guava:  - 簡介  - 整合投影片 | 方珮雯 | 10/4  24:00 | **Closed**  **10/4** | |  |
|  | WBS: 填寫項目 | 方珮雯 | 10/11 18:00 | **Closed**  **10/11** | |  |
|  | WBS: 計算時間 | 王瀚磊 | 10/11 18:00 | **Closed**  **10/11** | | 每個部分先各自估算 |
|  | Test Code Coverage | 張嘉豪 | 10/18 12:00 | **Ongoing** | |  |
|  | Why Spring drop Guava PPT | 林凡煒 | 10/11 18:00 | **Closed**  **10/11** | |  |
|  | 整合投影片 | 蔡佳昱 | 10/11 18:00 | **Closed**  **10/11** | |  |