|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Design Term Project Meeting Minutes | | | | | | |
| Date | 2017/11/5 | | | | | |
| Time | 10:30~12:00 | | | | | |
| Location | 德田 542 | | | | | |
| Facilitator | 王瀚磊 | | | | | |
| Recorded by | 張嘉豪 | | | | | |
| Objective | 討論Open Source Walk-through | | | | | |
| Participants | | | | | | |
| Name | E-mail | | Role | | Presence or not | |
| 王瀚磊 | u10116032@gmail.com | | Team Leader | | Y | |
| 張育瑄 | yhchang@eda.ee.ntu.edu.tw | | Team Member | | Y | |
| 蔡佳昱 | Lisyaoran51@hotmail.com | | Team Member | | N | |
| 林凡煒 | kartd0094775@gmail.com | | Team Member | | Y | |
| 王本奕 | s89162504@gmail.com | | Team Member | | Y | |
| 張嘉豪 | liebe821227@gmail.com | | Team Member | | Y | |
| 方珮雯 | judyazby520@gmail.com | | Team Member | | Y | |
|  |  | |  | |  | |
|  |  | |  | |  | |
| Meeting Agendas | | | | | | |
| * 討論作業 UML 繪製 | | | | | | |
| Issues | | | | | | |
|  | | | | | | |
| Action Items | | | | | | |
| No. | Action Items | Responsibility | Deadline | Status | | Remark |
|  | Stepmania ppt | 蔡佳昱 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | OpenStack ppt | 林凡煒 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Telegram ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | OpenCV ppt | 王瀚磊 | 9/27  12:00 | **Closed**  **9/26** | |  |
|  | Boost ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | Atom ppt | 張育瑄 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | VS code ppt | 方珮雯 | 9/27  12:00 | **Closed**  **9/27** | |  |
|  | Notepad++ ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | ricohchat ppt | 王本奕 | 9/27  12:00 | **Closed**  **9/25** | |  |
|  | 整合投影片 | 方珮雯 | 9/27  24:00 | **Closed**  **9/27** | |  |
|  | guava: - Graphs - math - range | 蔡佳昱 | 10/4  12:00 | **Closed**  **10/3** | |  |
|  | guava:  - Cache - Event bus - primitive | 林凡煒 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - Util  - concurrency | 王瀚磊 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - String  - hashing | 張嘉豪 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - collections | 張育瑄 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | Teammates | 王本奕 | 10/4  12:00 | **Closed**  **10/4** | |  |
|  | guava:  - license  - Io  - Reflection  - networking | 方珮雯 | 10/4  18:00 | **Closed**  **10/4** | |  |
|  | guava:  - 簡介  - 整合投影片 | 方珮雯 | 10/4  24:00 | **Closed**  **10/4** | |  |
|  | WBS: 填寫項目 | 方珮雯 | 10/11 18:00 | **Closed**  **10/11** | |  |
|  | WBS: 計算時間 | 王瀚磊 | 10/11 18:00 | **Closed**  **10/11** | | 每個部分先各自估算 |
|  | Test Code Coverage | 張嘉豪 | 10/18 12:00 | **Closed**  **11/6** | |  |
|  | Why Spring drop Guava PPT | 林凡煒 | 10/11 18:00 | **Closed**  **10/11** | |  |
|  | 整合投影片 | 蔡佳昱 | 10/11 18:00 | **Closed**  **10/11** | |  |
|  | 製作Sharpen your skill投影片 | 方珮雯 | 10/16  21:00 | **Closed**  **10/16** | |  |
|  | 製作 Hospital System投影片 | 林凡煒 | 10/16  22:00 | **Closed**  **10/17** | |  |
|  | WBS細項修改 | 張嘉豪 | 10/16  21:00 | **Closed**  **10/16** | |  |
|  | 整合投影片 | 張嘉豪 | 10/16 22:00 | **Closed**  **10/18** | |  |
|  | 製作 An Order Handling System 投影片 | 蔡佳昱 | 10/24  22:00 | **Closed**  **10/24** | |  |
|  | 製作 A Sales Reporting Application  投影片 | 張育瑄 | 10/24  22:00 | **Closed**  **10/24** | |  |
|  | 整合投影片 | 方珮雯 | 10/25  22:00 | **Closed**  **10/25** | |  |
|  | BiMap ppt | 張育瑄 | 11/2  12:00 | **Closed**  **11/2** | |  |
|  | Graph ppt | 王瀚磊 | 11/2  12:00 | **Closed**  **11/2** | |  |
|  | Cache ppt | 林凡煒 | 11/2  12:00 | **Closed**  **11/2** | |  |
|  |  |  |  |  | |  |
|  |  |  |  |  | |  |
|  |  |  |  |  | |  |
|  |  |  |  |  | |  |